CONTROLLED DRAFT

# Document Register & Launch Readiness Checklist

Master index for product, engineering, legal, privacy, store and operational readiness

| Product | Nod |
| --- | --- |
| Document version | 1.0 |
| Date | 19 September 2026 |
| Owner / operator | [NOD OWNER / LEGAL ENTITY] |
| Status | Controlled Draft |

Release note: This pack is a production-ready baseline. Bracketed operator details must be completed before public release. Legal documents should be reviewed by Nigerian counsel before publication or execution.

# 1. Purpose

This document is the control register for the Nod launch pack. It identifies what must be completed, approved, published or retained internally before Nod moves from prototype to public Google Play release.

Launch principle Do not treat “app builds successfully” as launch readiness. Nod must simultaneously satisfy product acceptance, security, privacy, IP ownership, store-policy, support and operational requirements.

# 2. Controlled document register

| ID | Document | Audience | Gate |
| --- | --- | --- | --- |
| 00 | Document Register & Launch Checklist | Internal | Required before release |
| 01 | Product Requirements Document | Internal | Required before coding freeze |
| 02 | Functional, Non-Functional & Acceptance Requirements | Internal | Required before QA |
| 03 | System Architecture & Technology Specification | Internal | Required before production coding |
| 04 | P2P Protocol & Data Model Specification | Internal | Required before interoperability testing |
| 05 | Security, Threat Model & Cryptography Specification | Internal | Required before beta |
| 06 | Privacy, DPIA, Data Governance & Retention | Internal / regulatory evidence | Required before beta |
| 07 | Permissions, Background Services & Android Compliance | Internal / Play evidence | Required before Play review |
| 08 | UI/UX Design System, Accessibility & Content | Internal | Required before UI freeze |
| 09 | QA, Device Matrix, Release & Signing Plan | Internal | Required before release candidate |
| 10 | Privacy Policy | Public | Required for Play listing and in-app |
| 11 | Terms of Use, EULA & Acceptable Use | Public / contractual | Required before public release |
| 12 | IP, Copyright, Trademark & Open-Source Policy | Internal + public notices | Required before public release |
| 13 | Developer/Contractor IP Assignment & NDA Template | Contractual | Use before outside contribution |
| 14 | Google Play Data Safety, Listing & Compliance Workbook | Internal / submission | Required before Play submission |
| 15 | Security Incident Response, Vulnerability Disclosure & Support | Internal + public VDP | Required before public release |
| 16 | Change Management, Maintenance & End-of-Life Policy | Internal / public where relevant | Required before sustained operations |

# 3. Mandatory owner/operator information to complete

Legal owner/operator name and corporate status.

Registered business address and country of establishment.

Support email and privacy/DPO contact.

Public website domain and permanent privacy-policy URL.

Google Play developer account legal identity and verified contact details.

Copyright owner name and, if applicable, company registration number.

Trademark applicant/owner details for the Nod name and locked logo.

Named security incident lead and escalation contact.

# 4. Pre-release gate checklist

| Domain | Release criterion |
| --- | --- |
| Corporate / ownership | Operator identity fixed; contributor IP assignments executed; copyright ownership chain documented. |
| Brand / IP | Nod logo locked; name/logo clearance performed; trademark filing decision recorded; NCC copyright notification decision recorded. |
| Product | PRD scope frozen; v1 exclusions confirmed; acceptance criteria signed off. |
| Transport | Two-phone PoC passed; Nearby transport verified; non-GMS strategy documented. |
| Security | Pair verification, encrypted sessions, integrity hashes, blocklist, temp-file cleanup and abuse controls tested. |
| Privacy | DPIA approved; profile/data inventory mapped; cloud backup exclusions verified; no undisclosed analytics/SDKs. |
| Android | minSdk/targetSdk set; permissions justified; foreground service declaration and demonstration prepared. |
| Store | Privacy URL active; Data Safety answers match code; content rating complete; app-access information supplied if needed. |
| QA | Device matrix passed; interruption/low storage/cancel/lock-screen cases passed; accessibility checks passed. |
| Release | Play App Signing configured; upload/release keys secured; rollback and staged rollout plan ready. |
| Support | Public support channel active; vulnerability disclosure published; incident playbook and complaint workflow ready. |

# 5. Legal review status

Counsel review required The Privacy Policy, Terms/EULA, Acceptable Use provisions, IP assignment template and any regulatory registration conclusions must be reviewed against the operator’s actual legal entity, commercial model, target countries, age rating and data flows before publication or signature. This pack does not replace legal advice.

# Authoritative references

These links are included for implementation and legal review. Requirements can change; verify them again immediately before release.

Nigeria Data Protection Act 2023: https://ndpc.gov.ng/download/nigeria-data-protection-act-2023

NDP Act General Application and Implementation Directive (GAID) 2025: https://ndpc.gov.ng/wp-content/uploads/2025/07/NDP-ACT-GAID-2025-MARCH-20TH.pdf

Nigeria Data Protection Commission resources: https://ndpc.gov.ng/resources/

Copyright Act 2022 - Nigerian Copyright Commission: https://www.copyright.gov.ng/CopyrightAct/

Nigerian Copyright eRegistration System: https://eregistration.copyright.gov.ng/

Google Play - User Data policy: https://support.google.com/googleplay/android-developer/answer/10144311

Google Play - Prepare your app for review: https://support.google.com/googleplay/android-developer/answer/9859455

Google Play - Target API requirements: https://support.google.com/googleplay/android-developer/answer/11926878

Google Play - Foreground service requirements: https://support.google.com/googleplay/android-developer/answer/13392821