CONTROLLED DRAFT

# QA, Device Matrix, Release & Signing Plan

Validation strategy from transport spike through staged Google Play rollout

| Product | Nod |
| --- | --- |
| Document version | 1.0 |
| Date | 19 September 2026 |
| Owner / operator | [NOD OWNER / LEGAL ENTITY] |
| Status | Controlled Draft |

Release note: This pack is a production-ready baseline. Bracketed operator details must be completed before public release. Legal documents should be reviewed by Nigerian counsel before publication or execution.

# 1. Test layers

| Layer | Coverage |
| --- | --- |
| Unit | State reducers, protocol encoding, validation, shake algorithm, phone normalization, hashing helpers. |
| Integration | Room repositories, DataStore, transport adapter contract tests, file temp/finalization. |
| UI | Compose navigation, permission denial/retry, manifest/consent, errors, accessibility. |
| Physical device | Wireless discovery, pairing, background, OEM battery behavior, large transfer. |
| Security | Malformed input, spoofed alias, replay/duplicate messages, hash mismatch, hostile filenames. |
| Performance | Startup, discovery latency distribution, transfer throughput, memory, battery, large files. |

# 2. Minimum physical matrix

Samsung current + older supported model.

Tecno model common in Nigerian market.

Infinix model common in Nigerian market.

Xiaomi/Redmi.

Google Pixel reference device.

At least one API 26/27 or earliest practically obtainable supported device.

At least one device on current target-generation Android.

# 3. Pair matrix

Samsung <-> Samsung

Samsung <-> Tecno

Tecno <-> Infinix

Xiaomi <-> Samsung

Pixel <-> Tecno

Different Android major versions

GMS capability present/absent detection path

# 4. Stress scenarios

100 KB, 100 MB, 1 GB and multi-GB payloads.

Multiple mixed files.

Cancel by sender and receiver.

Peer walks out of range.

Screen off/lock during transfer.

App backgrounded.

Low battery and low storage.

Wi-Fi already connected to access point.

Mobile data on/off.

Incoming phone interruption.

Process death / app restart.

Version mismatch.

# 5. Release signing

Use Play App Signing for production distribution.

Keep upload key in controlled encrypted storage with recovery procedure.

Never embed signing key or credentials in repository/CI logs.

Use separate debug, internal, beta and production build configurations as needed.

Generate and archive release SBOM/dependency inventory, ProGuard mapping and exact source commit/tag.

# 6. Rollout

Internal testing track.

Closed beta with representative OEMs.

Fix crash/security/policy findings.

Staged production rollout beginning with a small percentage where available.

Monitor Play vitals/support reports and pause rollout on critical regressions.

# 7. Exit criteria

No known critical/high security issue.

100% completed test transfers hash-verify.

Required Play declarations and policy URLs live.

Crash-free and ANR metrics acceptable in beta.

No unresolved blocker on minimum supported OS/OEM matrix.

Legal/operator placeholders resolved in public documents.